|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| #Sprint | Sprint goal | Problems | Sprint Report | Start Date | End Date |
| Sprint 1 | **1)Analysis**  **2)Estimation** | Because of starting our exams, it would be hard work according to planning | Completed the Analysis but it needs to update during the future sprint | **2021-12-27** | **2022-01-06** |
| Sprint 2 | **Complete UI&UX** | Structure which I used before do not good for this king of app | Test the UX, Update and UI | **2022-01-10** | **2022-01-21** |
| Sprint 3 | **Complete Coloring** | Coloring section is so hard because we could not recognize each section | Data base completed, UI and UX also and Painting | **2022-01-24** | **2022-02-04** |
| Sprint 4 | **Complete Painting** | Painting Section have some problems such erasing and also saving the picture. | Complete the Painting section and also gallery and test the coloring | **2022-02-07** | **2022-02-18** |
| Sprint 5 | **Prepare booklet and PPT to deliver** |  |  |  |  |